SOFTWARE DEVELOPMENT & SERVICE AGREEMENT

Project: Feed Mill Management System

Agreement Date: 16/09/2026

1. PARTIES

Developer / Service Provider

Name: Nikhil Raghuwanshi
Email: nraghuvanshi100@gmail.com
Mobile: +91 7666781458
Address: Nawle Complex, Bajaj Finserv, Talegaon Dabhade, Pune

Client

Name: Nikhil Kadus
Business: Feed Mill Management System
Mobile: +91 70839 43635
Address: Ahilya Nagar, Maharashtra

2. PROJECT DESCRIPTION

The Developer agrees to design, develop, test and deploy a responsive web-based Feed Mill Management System for managing customer records, milling orders, processing status, payments, outstanding balances and notifications.

The application will be accessible through both mobile and computer devices and will include separate Admin/Mill and Customer interfaces.

3. PROJECT SCOPE

The system will include the following modules:

Admin Portal, Customer Portal, Customer & Order Management, Payment & Pending Amount Management, Notification Management, Dashboard & Reports, Database & Backend Setup, Production Setup, Testing, Bug Fixing & Final Handover.

Main functionality includes:

- Customer management

- Milling order creation and management

- Grain type, weight and required size recording

- Milling rate per KG

- Automatic milling charge calculation

- Order status tracking

- Payment and partial payment tracking

- Customer-wise outstanding/credit management

- Payment history

- Customer notifications

- Admin dashboard and reports

- Customer order history

The client's required order workflow is:

Pending → Processing → Completed → Collected.

4. CUSTOMER PORTAL

Customers will be able to:

- Login securely

- View current and previous orders

- View grain type, weight, required size and milling charges

- Track order status

- View outstanding amount

- View payment history

- Receive order and payment notifications

Customers will only have access to their own information.

5. PAYMENT & NOTIFICATION MANAGEMENT

The system will support:

- Paid / Partial / Credit payment status

- Automatic outstanding calculation

- Customer-wise outstanding balance

- Payment history

- Payment reminders

- Order received notification

- Processing notification where applicable

- Order completed notification

- Payment received notification

Future WhatsApp, SMS, Push Notification and online payment/UPI integrations may be implemented separately.

6. PROJECT COST

Total Project Cost: ₹8,500/-

| Component | Amount |
| --- | --- |
| Development & Modules | ₹5,000 |
| Hosting & Server — 1 Year | ₹3,500 |
| Total | ₹8,500 |

The above follows the existing quotation structure.

Payment Terms

The total project cost of ₹8,500/- shall be payable as a one-time payment upon confirmation of the project and commencement of development.

7. HOSTING & SERVICE

Initial application hosting/server configuration is included for 1 year as specified in the quotation.

From the second year, applicable hosting, domain, database, storage, maintenance or other service charges may apply based on actual requirements and provider pricing.

Third-party services such as SMS, WhatsApp, payment gateways, domain services and other external APIs may involve additional charges.

8. TIMELINE & DELIVERY

The estimated development timeline will be of 3 weeks / 21 Days, and the project will start after the payment.

Delays caused by pending information, approvals, feedback, credentials or third-party services may affect the delivery timeline.

9. CHANGE REQUESTS

The agreed price covers the features mentioned in this Agreement and the approved quotation.

Any additional features, modules, major design changes, integrations or functionality outside the agreed scope will be quoted separately.

Features identified as future scope—including WhatsApp integration, online payment/UPI, digital receipts, multiple-machine management, staff accounts and advanced analytics—are not included unless separately agreed.

10. TESTING & SUPPORT

The Developer will test the application and fix bugs related to the agreed functionality.

Basic bug-fixing support: 30 days after final delivery.

New features, enhancements or changes to business requirements are not included in basic support and may be charged separately.

11. DATA & SECURITY

The Developer will implement reasonable security measures including authentication, authorization, input validation and customer-wise data separation.

Customer data will be restricted so that one customer cannot access another customer's information.

The Client is responsible for providing accurate business/customer information and maintaining the confidentiality of account credentials. The requirement for customer-wise data separation is specifically stated in the client's requirements.

12. OWNERSHIP

After receipt of the complete project payment, the Client will receive the agreed project deliverables and access required to operate the application.

Third-party libraries, frameworks, APIs, hosting services and other external software remain subject to their respective licenses and terms.

13. CONFIDENTIALITY

Both parties agree to keep non-public business, customer, payment and technical information confidential and not disclose it to unauthorized parties.

14. ACCEPTANCE & TERMINATION

The project may be considered accepted upon signed agreement and payment.

Either party may request termination through written communication. Payments relating to work already completed or services already provided will not be refundable.

15. AGREEMENT

This Agreement together with the approved quotation and project requirements represents the agreed understanding between the Developer and Client.

Any major change to the project scope or commercial terms should be mutually agreed upon in writing.

SIGNATURES

DEVELOPER / SERVICE PROVIDER

Name: Nikhil Raghuwanshi

Signature: ______________________

Date: __________________________

CLIENT

Name: Nikhil Kadus

Business: Feed Mill Management System

Signature: ______________________

Date: __________________________